Project Topic

New light Public School Website

Project Scope: description, targeted audience and objective, technical considerations (libraries)

Description :-

The school website project aims to design and develop a modern, responsive, and interactive website for New Light Public School. The website will provide essential information for students, parents, teachers, and prospective students. It will include dynamic content management,  and integration with external tools (e.g., contact form, registration form).

List of features :-

- Current students and parents

- Teachers and school staff

- Prospective students and their families

- Education authorities and visitors

Objective:-

- Offer easy access to school news, events, and announcements

- Showcase school achievements, faculty, and infrastructure

- Provide downloadable resources like timetables.

- Enable communication via contact forms and admin announcements

Technical considerations :-

- HTML,  JavaScript, CSS with Bootstrap

- Git & GitHub for version control

- Bootstrap

Responsibilities and roles

| Role | Responsibilities |
| --- | --- |
| Design | Website designed by Ekamdeep Singh and some specific designes are suggest by Gurveer singh |
| Form Pages | Gurveer design the Registration form and one more page and help on some other pages. |

Deliverables

- Responsive design compatible with mobile/tablets

- Fully functional school website

- Final project documentation

Timeline (Task and schedule)

| Phase | Tasks | Duration |
| --- | --- | --- |
| 1. Planning | Requirement pages, sources, and role assignment | 1 week |
| 2. Design | Design the Latest blogs to organise information | Pursing |
| 3. Setup | Pages setup, repo initialization | 1–2 days |
| 4. Development | Page development, JavaScript logic, form setup | 3 weeks |
| 5. Testing | Responsive testing | 1 week |
| 6. Documentation | Admin usage guide and project handover materials | 2–3 days |